GRASSY POINTE HOA MEETING MINUTES

JULY 13, 2017

- Roll call of Officers of the Board present

  - President, Vice President, & Secretary/Treasurer were all present

- Proof of notice of meeting

- Review of the June 11th 2017 Meeting Minutes

  - Approval of Meeting Minutes from June 11th 2017

- Reports of the Officers

  - President

  - Vice-President

  - Secretary/Treasurer

- New Business

  - HOA yearly community inspection status

  - Many homes in good shape

  - Many that received a notice, but did not respond

  - Next letters going out soon and will mention a fine

    - Fining is determined by the state

    - The HOA is following the state mandated process

  - Status Update: Entry way Irrigation System Repairs project

  - The repair and moving of sprinkler heads was recently completed

  - Status Update: Entry way sod and mulch

    - Irrigation system repairs were completed and sod is to be replaced soon

  - To be scheduled as soon as irrigation system completed

  - Status Update: Grassy Pointe Blvd – railroad tie replacement, wall

  - TBD – have delayed while other more pressing projects proceed

    - The board is assessing which type of wall and material will work best there

    - End of Longview is an example of a type of wall where we can install something with more longevity

    - Continue to review upgrade to 404 Common Area options

  - Status: TBD – (upgrade play area, swing set, etc.)

  - This project is on hold to find out more about the timeline and availability of reclaimed water

  - It was found that playground upgrade and play area upgrade will be a minimum of $8000 (for something very modest) and is more likely to cost around $16000

  - Vendor Review and Updates

    - Landscaping company has changed to Crosby Lawn and Garden

    - They had the best value bid

    - We are working with them to tweak what we need them to complete as part of the routine maintenance

  - New property management company - Sentry Management

    - Sentry Management will be under a year contract and will take care of things like Home Inspections, vendor sourcing and management

    - KMW will transition things through July and Sentry will pick up with any additional transitioning as needed

    - They will be taking homeowner phone calls during normal business hours and have a website to log issues as well

    - On-line Survey for Reclaimed Water

    - Please complete the survey for Reclaimed Water; it is required that we have 2/3 of the communicate show interest in having reclaimed water via the survey results

    - While they still need more favorable surveys, the city has decided to move forward in the design and planning of the project

  - Appears reliable, different system than Pinellas

  - Reclaimed water is 1/10 the cost

  - Would allow HOA to have grass and plantings in 2 common areas Longview/Liam

  - We will post a link to our website as well if there is not already one

  - Fining Committee

  - We have 2.5 members and would appreciate trying to find more folks to have a few more individuals in case one of those people cannot attend a fining committee meeting

- Community Forum

  - Mailboxes and Mailbox Posts

    - Some Mailbox posts are rotted out and need repair or replacement

    - The HOA has previously replaced the mailboxes and posts, but the current HOA is unsure about who that responsibility post replacements fall to

    - If it is found to be the HOA’s responsibility, then the HOA will assess which ones need to be replaced and replacing them accordingly

    - Several homeowners have replaced the mailboxes on their own

  - New homeowner asked about recommendations for lawncare

    - The HOA informed them they are not allowed to endorse or make recommendations in favor of any specific contractors

  - Status of recent ARB Submittals

    - ARB submittals have not been processed properly and the ARB is defunct for the moment due to lack of volunteers

    - The HOA is working to try to get new volunteers to re-constitute the ARB

    - A call for volunteers was put out at this meeting.

  - HOA Email Responses

    - One resident mentioned that he sent 2 emails to the HOA and never got a reply

    - Other residents mentioned they had sent emails to the HOA and received a reply

  - Question about Home Inspection Fines from the HOA

    - Fines are not issued on severity (more severity does not equal a higher fine)

- Meeting Adjournment

  - Meeting adjourned at 7:42 pm

Grassy Pointe

Homeowner’s Association

http://grassypointe.com